March 2026

Proposal Finalization & Research Design

Finalize proposal document

Literature review polishing

Lock methodology

Confirm datasets

Design experiment protocol

Supervisor feedback iteration

Deliverable:
✔ Approved proposal
✔ Final architecture frozen

April 2026

Baseline Models Implementation

Transformer + K-means baseline

DEC (static)

Static GCN-based clustering baseline

Evaluation pipeline (ACC, NMI, ARI)

Logging + reproducibility setup

Deliverable:
✔ All baselines working
✔ Reproducible evaluation framework

May 2026

Core Model – Static Version

Transformer encoder integration

Static KNN graph construction

GCN module

Fusion module

DEC clustering layer

Training loop (without dynamic graph)

Initial results comparison

Deliverable:
✔ Full static architecture running

June 2026

Dynamic Graph Module

Implement periodic graph reconstruction

Stability testing

Sensitivity analysis on K

Graph noise experiments

Compare static vs dynamic

Deliverable:
✔ Stable dynamic KNN mechanism
✔ Evidence it improves robustness

July 2026

Contrastive Alignment Module

Batch-based cross-view contrastive loss

Integrate with full pipeline

Hyperparameter tuning

Stability debugging

Convergence monitoring

Deliverable:
✔ Fully joint model (L_clu + L_struct + L_con)

August 2026

Full Experiments (Primary Results)

Run on Dataset 1

Run on Dataset 2

Possibly Dataset 3

Save checkpoints

Statistical validation

Multiple random seed runs

Deliverable:
✔ Main experimental results tables

September 2026

Ablation & Robustness Studies

Remove dynamic graph

Remove contrastive

Remove structural module

Hyperparameter sensitivity

Scalability analysis

Runtime comparison

Deliverable:
✔ Clear answers to all Research Questions

October 2026

Thesis Writing – Technical Chapters

Methodology chapter (final version)

Experimental setup chapter

Results chapter

Figures and tables finalized

Deliverable:
✔ 60–70% thesis written

November 2026

Discussion, Conclusion & Refinement

Discussion chapter

Limitation analysis

Future work

Proofreading

Formatting per university template

Supervisor revision cycles

Deliverable:
✔ Complete draft

December 2026

Finalization & Defense Preparation

Final edits

Plagiarism check

Submission formatting

Defense slides preparation

Mock defense

Deliverable:
✔ Submitted thesis
✔ Defense-ready presentation